TVU: Board resolution 
On 03 Oct 2019, Tra Vinh Urban Project Joint Stock Company announced the Board resolution as follows:
Article 1: Approve the plan on selecting a construction contractor to build headquarter of the Company as follows:
	No
	Name of package deal
	Price (VND)
	Capital resources
	Form of selecting contractor
	Mode of bidding 
	Time of selecting contractor
	Contract form
	Time of implementing contracts

	1
	Package No. 01: project management consultancy
	151,244,023
	Investor’s capital
	Abridged bid
	
	2019 - 2020
	Package deal
	240 days

	2
	Package No. 02: Supervision consultancy
	172,348,717
	
	Abridged bid
	
	2019 - 2020
	Package deal
	240 days

	3
	Package No. 03: Consultancy on making bidding documents, assessment of bids 
	22,665,037
	
	Abridged bid
	
	2019
	Package deal
	90 days

	4
	Package No. 04: Consultancy on appraisal of bidding documents, contractor selecting results
	5,246,536
	
	Abridged bid
	
	2019
	Package deal
	90 days

	5
	Package No. 05: Work insurance
	5,576,029
	
	Abridged bid
	
	2019 - 2020
	Package deal
	240 days

	6
	Package No. 06: Construction of headquarter of the Company
	5,246,536,277
	
	Public bid
	One stage one document bag
	2019 - 2020
	Package deal
	240 days

	Total
	5,603,616,619
	
	
	
	
	
	


Article 2: Assigning the Management Board to take responsibility for selecting contractors, supervising the implementation of packages in accordance with the bid laws; directing, supervising, speeding up contractors to complete the packages ensuring technique, aesthetics, quality and progress of the projects; effective use of investment capital
The Board resolution takes effect from the signing date and replaces Decision No. 50/ QD – HDQT dated 16 Sep 2019

